PlantMind × Götze Engine

Ultra Implementation & Integration Guide
For Technical Team · TL · Delivery Manager · Reviewers
Version 1.0 · 29 June 2026

# PART 0 — What Is This Project?

PlantMind converts industrial sensor data into ONE ranked, explainable, human-approved maintenance action — and proves that action would rescue the asset.

| Question | Answer |
| --- | --- |
| What is it? | Physics-Informed Engineering Intelligence + Götze Decision Engine |
| What is it NOT? | Not a chatbot, not a dashboard-only tool, not three projects |
| Workspace | C:\Users\hp\Claude\Projects\PlantMind-Live |
| Event | LTTS Global EI Hackathon · 9 July 2026 · 24h · 4 members |
| Tagline | Predict the failure. Decide the fix. Prove it. |

## Two Implementations — One Product

|  | v1 forge-v1 (BUILT) | v2 src/ (TARGET) |
| --- | --- | --- |
| Location | src/legacy/forge-v1/ | src/ |
| Architecture | 5-layer MetaGPT | 5-agent LangGraph |
| Scoring | G-score | IIS (canonical) |
| Health | RandomForest C-MAPSS | Weibull multi-asset |
| Hackathon | SHIP THIS if time short | Build toward post-demo |

Rule: LOCKED_STATE.md is product truth. forge-v1 is insurance demo.

# PART 1 — Codebase Lineage

## v1 Data Lineage (Built)

train_FD001.txt → ingestion.py → features.py → model.py (RF RUL) → EngineHealth → gotze_engine.py (G-score) → proof_engineer.py → app.py (4 tabs)

| File | Input | Output |
| --- | --- | --- |
| ingestion.py | CSV path | DataFrame + RUL |
| features.py | DataFrame | Feature matrix |
| model.py | Features | RUL float |
| gotze_engine.py | EngineHealth | EngineDecision + proof |
| pipeline.py | engine_id | decision + chart + trace |
| app.py | pipeline | Streamlit UI |

## v2 Data Lineage (Target)

synthetic/Kaggle → ingest → features → weibull.py → DataSentinel → AssetHealthOracle → [TRIGGER] → GötzeEngine (IIS) → RootCauseAnalyst → ExecutiveSummarizer → FastAPI JSON → dashboard → Human Approve → audit

## v1 → v2 Migration Map

| v1 Module | v2 Destination | Action |
| --- | --- | --- |
| ingestion.py | ml/data + src/physics | Port + extend |
| gotze_engine.py | src/agents/gotze_engine.py | REWRITE G→IIS |
| pipeline.py | src/pipeline/orchestrator.py | REWRITE LangGraph |
| app.py | src/dashboard/app.py | Add approve + IIS panel |
| messages.py | src/contracts/ | Extend schemas |

# PART 2 — Phase-by-Phase Build (P0–P6)

| Phase | Name | Owner | Deliverable | Test Gate |
| --- | --- | --- | --- | --- |
| P0 | Contracts + env | Lane 1 | src/contracts/*.py | pytest contracts |
| P1 | Physics + synthetic | Lane 2 | weibull.py + generate_data.py | health<40 pump_07 |
| P2 | Agents 1-2 | Lane 1 | Sentinel + Oracle | anomaly + health tests |
| P3 | Götze + IIS | Lane 1 | gotze_engine.py IIS | correct winner Scenario A |
| P4 | Agents 4-5 + API | Lane 1 | FastAPI + RAG + audit | curl /evaluate 200 |
| P5 | Dashboard + approve | Lane 3 | Streamlit v2 | approve writes audit |
| P6 | E2E + freeze | Lane 5 | tag + backup video | 12-test matrix pass |

## P0 — Environment & Contracts

WHY: Without frozen contracts, lanes build incompatible modules.

HOW: Create Pydantic models matching LOCKED_STATE §4. pip install requirements.

WHO: Lane 1 — Sourav

FILES: src/contracts/physics.py, agents.py, governance.py, state.py

TEST: pytest tests/test_contracts.py -v

## P1 — Physics & Synthetic Data

WHY: Oracle needs Weibull health. Synthetic data enables live failure injection.

HOW: ml/synthesis/generate_data.py; src/physics/weibull.py; calibrate from CMAPSS.

WHO: Lane 2 — Sourav

FILES: H(t)=100·exp(−λ·S·t^β); 30 assets; plant_config.yaml

TEST: pump_07 cycle 400 → health<40, rul_days<14

## P2 — DataSentinel + AssetHealthOracle

WHY: Feed Götze trigger. Sentinel flags only; Oracle always returns ci_95.

HOW: Z-score + Mahalanobis; call PhysicsModelInterface.

WHO: Lane 1 — Sourav

FILES: src/agents/data_sentinel.py, asset_health_oracle.py

TEST: Inject z>3 → critical; health report valid JSON

## P3 — GötzeEngine + IIS

WHY: THE PRODUCT. Scores all interventions → ONE winner.

HOW: IIS = 0.35·ΔP + 0.25·ΔCost + 0.20·Feas + 0.15·Hist − 0.05·Safety

WHO: Lane 1 — Sourav

FILES: src/agents/gotze_engine.py; interventions.yaml

TEST: Scenario A → reduce_load wins; safety veto works

## P4 — RootCause + Summarizer + FastAPI

WHY: Agentic story for judges: citations + brief + API for UI.

HOW: ChromaDB RAG; LangGraph orchestrator; audit hash chain.

WHO: Lane 1 — Sourav

FILES: src/api/main.py; src/pipeline/orchestrator.py

TEST: POST /evaluate returns full agent JSON

## P5 — Dashboard + Human Approve

WHY: Judges touch the product. Governance proof.

HOW: Streamlit reads API only; approve → POST /approve.

WHO: Lane 3 — Members 2/3

FILES: src/dashboard/app.py; iis_panel; proof_chart from forge-v1

TEST: Manual Scenario A + approve/reject

## P6 — Integration & Demo Freeze

WHY: Won on stage not in docs.

HOW: E2E tests; scenario injector; git tag v1.0-hackathon-submission.

WHO: Lane 5 — Member 4

FILES: tests/test_e2e_scenario_a.py; backup video

TEST: 12-test matrix; 5-min script rehearsed 5+ times

# PART 3 — Integration & Test Matrix

| Test ID | What | Pass |
| --- | --- | --- |
| T01 | Contracts JSON | pytest test_contracts |
| T02 | Weibull health | pump_07 health<40 |
| T03 | Sentinel | z>3 → critical |
| T04 | IIS winner | Scenario A correct action |
| T05 | Safety veto | unsafe blocked |
| T06 | API evaluate | HTTP 200 + full JSON |
| T07 | Approve flow | audit written |
| T08 | RAG citation | citation or uncertain |
| T09 | LLM fallback | templates when Groq down |
| T10 | v1 fallback | forge-v1 app starts |
| T11 | Scenario B | emergency_stop wins |
| T12 | Scenario D | sensor dropout = data issue |

# PART 4 — Team Lane Rules

| Lane | Member | WRITE folders | READ only |
| --- | --- | --- | --- |
| 1 | Sourav | src/agents, api, pipeline, governance | contracts, physics |
| 2 | Sourav | src/physics, ml/ | contracts |
| 3 | M2/M3 | src/dashboard/ | contracts JSON |
| 4 | Team | deploy/databricks/ | architecture |
| 5 | M4 | ops/runbooks, tests/ | docs only |

PR rule: never merge contract changes without LOCKED_STATE vault update.

# PART 5 — Hackathon Decision Tree

July 8+ → demo forge-v1 ONLY, freeze, rehearse.

P3 not done → build v2 OR prep forge-v1 demo in parallel.

P5 not done → demo forge-v1 + narrate v2 governance as production roadmap.

P5 done → demo v2 primary, forge-v1 as backup video.

# PART 6 — Win Strategy (Honest)

There is NO 200% win guarantee. Estimated composite score today: 7.8/10.

With polished forge-v1 demo + tight pitch: 8.5/10 — top-tier candidate.

| Dimension | Score | Action |
| --- | --- | --- |
| Strategic alignment | 8.5/10 | Name LTTS client vertical |
| Story | 9.0/10 | Rehearse Götze hook 20x |
| Demo (built) | 7.5/10 | Confirm live run + backup video |
| Governance | 6.0 v1 / 8.5 v2 | Approve button or honest prod slide |
| Execution risk | 6.5/10 | ONE folder, ONE demo path |

You chose the RIGHT project for LTTS EI hackathon. Risk is execution clarity, not the idea.

Maximum win path: PlantMind-Live only → demo forge-v1 → pitch v2 vision → rehearse.

# PART 7 — Multi-AI Operating System

| Tool | Entry file | Session start |
| --- | --- | --- |
| Claude Code | CLAUDE.md | Read AI-OPERATING-SYSTEM.md |
| Grok CLI | AGENTS.md | Same + declare lane |
| Gemini CLI | GEMINI.md | Same + declare lane |
| Human | 00-START-HERE.md | scripts/start-session.ps1 |

Archives (DO NOT WRITE): PlantMind/, PlantMind_hckthn/

Close every session: 'close session' → ROADMAP + Chat Context + git commit

# Appendix — Commands

cd "C:\Users\hp\Claude\Projects\PlantMind-Live"

.\scripts\start-session.ps1

streamlit run src\legacy\forge-v1\app.py

uvicorn src.api.main:app --reload

pytest tests/ -v